## Slide 1: COMP 3100
Week 4 - Monday

## Slide 2: Last time
What did we talk about last time?
Software processes
Waterfall model
Prototyping
Risk management and the spiral model

## Slide 3: Questions?

## Slide 4: Iterative and Incremental Processes

## Slide 5: Iterative and Incremental Processes
An iterative process contains repeated tasks
  Example: While debugging code, you might run tests, do fixes, run tests, do fixes, and so on
An incremental process produces output in parts
Processes can be either iterative or incremental, both iterative and incremental, or neither
The purest version of waterfall is neither
  It's not iterative because each phase is separate and not repeated
  It's not incremental because a working product is only available at the end

## Slide 6: Review: spiral model
The spiral model is built around risk management
Multiple cycles are used
Each cycle starts by looking at goals
Then evaluate different approaches to the goals in terms of risk
The model on the right shows how the spiral model can be applied to waterfall

## Slide 7: Spiral model viewed as an iterative process
Other than its focus on risk, people also talk about the spiral model because it's an early example of an iterative process
Identify Objectives and Constraints
Product
Vision
Realize Solution
Problem
Identify Alternatives
Complete
Incomplete
Potential Solutions
Resolve Risks and Evaluate Solutions
Selected Solution
Draft Realization
Verify and Validate
Realization
Software Product

## Slide 8: Iterative processes
Iteration is the main way you get quality
  It's just so hard to get it right the first time!
  Software development still involves significant trial and error
Even the waterfall model usually has iterative steps in practice
Prototype evolution is iterative
The spiral process is iterative
The problem with iteration is rework
  Redoing or throwing out previous work

## Slide 9: Incremental processes
Iteration is found lurking everywhere to greater or lesser degrees, but being incremental is more binary
To be incremental, final products must be produced along the way
Waterfall is not incremental because the products produced along the way are just used for the next step

## Slide 10: Rational Unified Process
The Rational Unified Process (RUP) is a process that is both iterative and incremental
Pure RUP is now rarely used, but it was a step in the evolution of modern agile methods
RUP creates products in increments called releases made during a cycle
  Each release is a working product
Each cycle has four phases: inception, elaboration, construction, and transition
Each phase has iterations divided into five workflows: requirements, analysis, design, implementation, and test

## Slide 11: RUP phases
Inception: Product vision is developed
Elaboration: Specifications become more detailed as core code is written
Construction: Majority of code is written and tested, refining designs as needed
Transition: Customers test the product
Inception
Product
Vision
Draft Specification
Product Release
Elaboration
Central Code
High-Level Design
Detailed Specification
Transition
Code
Tests
Product Release
Construction
Complete
Incomplete

## Slide 12: Workflows in the RUP
The core workflows of requirements, analysis, design, implementation, and test are done throughout the phases, but some phases have more of one workflow than others
 | Phases |  |  | 
Core Workflows | Inception | Elaboration | Construction | Transition
Requirements |  |  |  | 
Analysis |  |  |  | 
Design |  |  |  | 
Implementation |  |  |  | 
Test |  |  |  | 

## Slide 13: Advantages of RUP
A lot of work has been done with RUP, and it has templates, checklists, and other tools
It can be adapted to projects with different sizes
It has benefits of all incremental processes
  Usable product early on
  Total failure less likely
Its iterative nature makes it easier to schedule work, improve existing product, and incorporate risk management

## Slide 14: Disadvantages of RUP
It's complex, and you have to understand it well
It has a lot of documentation and management
  Heavyweight process
Development cycles are long, making it hard to change requirements

## Slide 15: Agile
Versions of waterfall were the only commonly used software development model until the 1990s
A lot of people were unhappy with it
In response, some developers created the Agile Manifesto, a statement about developing software that was diametrically opposed to waterfall
The ideas caught on, and many developers embraced the idea, creating a series of different methods
Sometimes businesses claimed to be changing over to agile methods but really just renamed parts of their waterfall approach

## Slide 16: Agile manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 17: Agile principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity—the art of maximizing the amount of work not done—is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 18: Agile characteristics
The ideas caught on, spawning specific methods such as Extreme Programming, the Crystal Method, Dynamic System Development Method, and Scrum
These methods all have the following characteristics:
  Incremental process with increments ranging from a week to a few months
  Customers are closely and continuously involved in the product
  Lightweight process minimizing documentation and management tasks
  Test driven, using automated test suites to avoid the problems of frequent code change

## Slide 19: Agile lifecycle
Agile processes are similar, following a lifecycle much like the one on the right
Refine Specifications
Product
Vision
Deliverable Product
Create Increment
Released
Improve Process
Evaluate Increment
Realization
Not Released

## Slide 20: Agile advantages
Product specifications can change without destroying all the work that's been done
Customers get a software product quickly
  With new versions coming frequently
Bad projects can be canceled early
Time is saved because of lightweight requirements for documentation and management
Duplication of effort is usually reduced

## Slide 21: Agile disadvantages
Customers have to be involved constantly, but most customers don't want to spend their time giving feedback
Continuous refinement of a product can lead to a bad design through an evolution of ideas that seemed like good ideas at the time
For large projects, it's hard to coordinate many teams on a product that's evolving unpredictably without documentation
It's hard to predict the outcomes of agile methods

## Slide 22: Scrum

## Slide 23: Scrum
Agile methods are popular
It's hard to get reliable data on how popular because private companies do not have to disclose what they do
Some agile sites say that over 2/3 of all development is agile or "leaning agile"
  But agile people are always going to overrepresent agile
Scrum is one of the most popular agile methods
  Kanban is another
Scrum is a process framework that can be adapted to different settings

## Slide 24: Scrum process
Like other workflows, Scrum can be modeled with an activity diagram showing familiar steps
Everything is built around a cycle called a sprint
Because sprints repeat, the process is iterative
Because each sprint produces a shippable product, the process is incremental
Create Product Backlog
Product
Vision
Product Backlog
Shippable Product
Sprint Backlog
Sprint Review
Sprint Execution
Product Backlog
Sprint Backlog
Sprint Retrospective
Product Backlog
Sprint Planning
Project Done
Project Not Done

## Slide 25: Sprints
Recall that agile methods are built around a product backlog, containing high-level descriptions of the desired features of the product
  Items can be added to or removed from the product backlog at any time
Some of the product backlog is chosen for a sprint
  Making the sprint backlog
The sprint backlog is implemented, making a new shippable product
A sprint review allows customers to give feedback on the product
The sprint retrospective is used to figure out how to do the next sprint better

## Slide 26: Scrum roles
Product owner (PO)
  Responsible for what's in the product
  Customer representative to the other developers
  Updates the product backlog
Scrum master (SM)
  Guides the team through the Scrum process
  Facilitator and coach
  Protects the team from outside interference
Team members
  People who decide how to build the project and build it
  Typically, everyone works on everything

## Slide 27: Scrum artifacts
Product backlog
  A prioritized list of product features that haven't been implemented yet
  Product backlog items (PBIs) are the elements of this list
  Priorities are based on business value
Sprint backlog
  Subset of PBIs
  Tasks needed to complete them
  Estimates of effort needed for each one
Potentially shippable increment (PSI)
  Product that could be shipped to the customer (though maybe without all the desired features)
  A PBI on the sprint backlog that wasn't finished goes back into the product backlog

## Slide 28: Scrum activities
Product backlog creation
  The PO creates the product backlog for the first time, using customer input
Product backlog refinement
  The PO constantly adds and deletes PBIs from the product backlog based on feedback from stakeholders
Sprint planning
  The PO, SM, and other team members select PBIs, maybe with a particular sprint goal
  PBIs are chosen by priority, taking into account how much can be done by estimating the work for the tasks for a PBI
Sprint execution
  Everyone performs the tasks to implement the sprint backlog PBIs
Sprint review
  A product demo where stakeholders discuss what was added and how they feel about it
  Goal: improving the product
Sprint retrospective
  The team discusses what went well, what didn't, and how the next sprint can be better
  Goal: improving the process

## Slide 29: Managing the product backlog
The product backlog is a prioritized list of PBIs
Each PBI consists of
  Specification
  Priority
  Estimate of effort
  Acceptance criteria

## Slide 30: PBI specifications
PBI specifications can be less formal and more general than requirements in waterfall
They could be traditional requirements statements, UI diagrams, use cases, user stories, bugs, design tasks, research tasks, etc.
They start at broad levels of abstraction and are refined over time
PBIs are refined into detailed, sprintable PBIs as needed, based on priorities
Product backlogs should contain enough refined PBIs for two or three sprints

## Slide 31: User stories
We mentioned user stories in the discussion about requirements
User stories are the most popular way of specifying features in Scrum
User story format:
  As a <user role> I want to <goal> so that <benefit>.
Examples:
  As a course scheduler I want to determine whether students can take other sections of a course so that I can see if I can cancel a section with students already enrolled in it.
  As a shopper I want to see whether an item is still on sale so that I can buy it more cheaply.
  As an internet user I want to secure my devices so that I can protect my private information.
  As an electric utility customer I want to see my usage over several years so that I can analyze it to budget my electricity costs more exactly.

## Slide 32: Upcoming

## Slide 33: Next time…
Finish Scrum
Review

## Slide 34: Reminders
Read Chapter 3: Scrum for Wednesday
Use my feedback to improve your projects
  Project 1 final due Friday before midnight!
Exam 1 next Monday